Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24256 |
| Project Name | Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites in Tableau |
| Maximum Marks | 5 Marks |

Product Backlog and Sprint Schedule (4 Marks)

Sprint-1 (Data Collection & Preparation)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data collection (epic -1) | USN-1 | Gathering UNESCO Dataset from Kaggle | 2 | High | Battula Bala Sai |
| Sprint-1 |  | USN-2 | Loading Data into Tableau | 1 | High | Dhanunjay Prabhakar Mugata |
| Sprint-1 | Data preparation(Epic - 2) | USN-3 | Handling Missing Values | 3 | High | Immaneni Karthik |
| Sprint-1 |  | USN-4 | Creating Calculated Fields | 3 | High | Jakkula Kavya |
| Sprint-1 |  | USN-5 | Handling data inconsistencies | 3 | High | Battula Bala Sai |

Total Story Points in Sprint-1 = 12

Sprint-2 (Visualization, Dashboard & Story)

| Sprint | Functional requirement (Epic) | User story number | User story/ task | Story points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Data visualization (Epic - 3) | USN-6 | Create Bar Chart | 2 | High | Dhanunjay Prabhakar Mugata |
| Sprint-2 |  | USN-7 | Create Pie Chart | 2 | High | Jakkula Kavya |
| Sprint-2 |  | USN-8 | Create Line Chart | 2 | High | Immaneni Karthik |
| Sprint-2 |  | USN-9 | Create Map Visualization | 4 | Medium | Battula Bala Sai |
| Sprint-2 | Dashboard(Epic-4) | USN-10 | Develop interactive dashboard | 5 | High | Team collaboration |
| Sprint-2 | Story (Epic-5) | USN-11 | Develop Tableau story | 5 | Medium | Team collaboration |

Total Story Points in Sprint-2 = 20

Total Story Points & Velocity

Total Story Points:

Sprint-1 = 12
Sprint-2 = 20

Total = 32 Story Points

Number of Sprints = 2

Velocity Formula:

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2

Team Velocity = 16 Story Points per Sprint

This means the team can complete 16 Story Points in one sprint on average.

Project Tracker, Velocity & Burndown Chart

Sprint Tracking Table

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 24 January 2026 | 29 January 2026 | 12 | 29 January 2026 |
| Sprint-2 | 20 | 8 Days | 31 January 2026 | 05 February 2026 | 20 | 05 February 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Assume Sprint Duration = 8 Days
Sprint Velocity = 16 Story Points

Average Velocity Per Day (AV)

AV = 16 / 8
AV = 2 Story Points per Day

So, the team completes approximately 2 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts